MEETING REPORT

Team Name: Police Management System		Date of Meeting: 23.03.2026

Start Time: 10:00	   End Time: 11:30	    Meeting Location: Epoka University Campus

Moderator: Adorela Dashi		Recorder: Kaltrina Lala

Other Members Present: Adorela Dashi, Ester Alisufi, Kaltrina Lala, Amarildo Hazizi, Drini Ziri, Egzon Xheleshi, Petro Boçi

Members Absent: 		None

Topics Discussed:

- The team presented the completed system requirements document (SRS). Each member presented the sections they were responsible for, covering functional and non-functional requirements.

- The database structure was discussed in detail. The team agreed on the main entities: Users, Cases, Incidents, Suspects, Evidence, Patrols, Arrests, Witnesses, and Forensic Reports.

- The system architecture was reviewed. The team decided on a three-layer architecture consisting of the frontend (HTML/CSS/JavaScript), the backend (ASP.NET Core Web API), and the database (SQL Server).

- User stories for the main roles — Administrator, Police Officer, and Detective/Investigator — were written and reviewed by all members.

- Initial design decisions were made regarding role-based access control and the authentication flow using JWT tokens.

Decisions Made:

- The database will use SQL Server with Entity Framework Core for ORM.

- The backend will be built with ASP.NET Core Web API using C#.

- The frontend will be developed using plain HTML, CSS, and JavaScript without a framework.

- Authentication will be handled using JWT (JSON Web Tokens).

- Role-based dashboards will be created for: Admin, Police Officer, Detective, Forensic Analyst, Traffic Officer, and Citizen.

- The SRS document was reviewed and approved by all team members.

Tasks Assigned:

- Set up the GitHub repository and organize project folder structure – All Members

- Initialize the ASP.NET Core backend project and configure the database connection – Amarildo Hazizi, Drini Ziri

- Design the database schema and create Entity Framework models – Egzon Xheleshi, Petro Boçi

- Begin designing the login page and dashboard layouts – Adorela Dashi, Kaltrina Lala

- Draft UI mockups for each role dashboard – Ester Alisufi

- Finalize and document all user stories – All Members

Time, Place, and Agenda for Next Meeting:

Next Meeting Date: 09.04.2026

Place: Epoka University Campus

Agenda:

- Present backend project structure and initial API endpoints

- Review database schema and migrations

- Present frontend login page and dashboard wireframes

- Discuss division of remaining development tasks

- Review overall progress and address any blockers