MEETING REPORT

Team Name: Police Management System		Date of Meeting: 09.04.2026

Start Time: 9:00	   End Time: 10:30	    Meeting Location: Epoka University Campus

Moderator: Drini Ziri		Recorder: Egzon Xheleshi

Other Members Present: Adorela Dashi, Ester Alisufi, Kaltrina Lala, Amarildo Hazizi, Drini Ziri, Egzon Xheleshi, Petro Boçi

Members Absent: 		None

Topics Discussed:

- The backend team presented the initial ASP.NET Core project structure, showing the Controllers, Models, DTOs, and Data layers to the group.

- The full database schema was presented including all entity models: User, Case, Arrest, Evidence, Suspect, Patrol, Witness, CitizenReport, DrivingLicense, Fine, ForensicReport, MissingPersonReport, Notification, and AuditLog.

- The authentication system was demonstrated. The AuthController with login functionality and JWT token generation was shown, along with role-based middleware.

- The frontend team presented the login page design and initial wireframes for the Admin and Police Officer dashboards.

- Integration between the frontend and backend was discussed. The team agreed on REST API conventions and response formats to be used across all modules.

Decisions Made:

- The database schema was approved by all members. Entity Framework migrations will be used to manage all schema changes.

- JWT token expiration will be set to 8 hours.

- All API endpoints will follow RESTful conventions using GET, POST, PUT, and DELETE methods.

- The frontend will communicate with the backend using the JavaScript Fetch API.

- A shared CSS file (shared.css) will maintain consistent styling across all dashboards.

- Each team member will be assigned specific controllers and frontend pages to develop.

Tasks Assigned:

- Complete Cases, Suspects, and Evidence controllers and test API endpoints – Amarildo Hazizi

- Complete Patrols, Arrests, and Witnesses controllers – Drini Ziri

- Implement Admin dashboard with user management and statistics – Adorela Dashi

- Implement Police Officer dashboard with case and patrol management – Kaltrina Lala

- Implement Detective dashboard with case investigation features – Ester Alisufi

- Implement ForensicReports, MissingPersons, and CitizenReports controllers – Egzon Xheleshi, Petro Boçi

- Run initial database migrations and seed test data – All Backend Members

Time, Place, and Agenda for Next Meeting:

Next Meeting Date: 23.04.2026

Place: Epoka University Campus

Agenda:

- Demo of completed API endpoints and frontend dashboards

- Review and test integration between frontend and backend

- Present Forensic Analyst, Traffic Officer, and Citizen dashboards

- Discuss implementation of the map-based crime tracking feature

- Review overall project progress and timeline