MEETING REPORT

Team Name: Police Management System		Date of Meeting: 07.05.2026

Start Time: 9:30	   End Time: 11:00	    Meeting Location: Epoka University Campus

Moderator: Kaltrina Lala		Recorder: Petro Boçi

Other Members Present: Adorela Dashi, Ester Alisufi, Kaltrina Lala, Amarildo Hazizi, Drini Ziri, Egzon Xheleshi, Petro Boçi

Members Absent: 		None

Topics Discussed:

- A full end-to-end system demonstration was conducted. All six dashboards — Admin, Police Officer, Detective, Forensic Analyst, Traffic Officer, and Citizen — were demonstrated using the seeded demo data.

- The interactive crime map was presented. Leaflet.js was successfully integrated and displays case locations with markers and popups showing case details.

- Final bug fixes and UI improvements made since the last meeting were reviewed. The team confirmed that all critical issues had been resolved.

- Project documentation was reviewed, including the Requirements Specification, system architecture diagrams, database schema, and use case documents.

- The structure of the final presentation was planned. Each team member was assigned specific sections based on the modules they developed.

- Submission requirements were reviewed according to the CEN 302 – Software Engineering course guidelines.

Decisions Made:

- The system is complete and ready for final submission and presentation.

- Each team member will present the modules they personally developed during the course of the project.

- The project will be submitted as a ZIP archive containing the full source code, database script, and all documentation.

- The presentation will follow this order: project overview, system architecture, database design, live demo, and conclusion.

- All documentation has been finalized and approved by all team members.

Tasks Assigned:

- Prepare and rehearse individual presentation sections – All Members

- Package the final project ZIP with source code and documentation – Amarildo Hazizi

- Create presentation slides for the final delivery – Ester Alisufi, Adorela Dashi

- Perform a final review of the Requirements Specification document – Kaltrina Lala

- Verify that the seed data script runs correctly on a clean database – Drini Ziri

- Submit the final project package to the professors – All Members

Time, Place, and Agenda for Next Meeting:

Next Meeting Date: N/A – Final meeting before project submission

Place: N/A

Agenda:

- Final project submission

- Project presentation to professors M.Sc. Shkumbin Fida and M.Sc. Megi Nako